## Slide 1: Transitioning to Scrum-Agile: A Case for Change
Gonzalo Ramos
12/11/2024

## Slide 2: Key Scrum-Agile Roles
Scrum Master: Facilitates the process, removes impediments, and ensures adherence to Agile principles. Example: Coordinated solutions for blockers in the SNHU Travel project.
Product Owner: Prioritizes backlog, ensures alignment with client needs. Example: Adjusted priorities to meet client requests mid-sprint.
Development Team: Delivers increments of value collaboratively. Example: Successfully implemented the user login feature within a sprint.

## Slide 3: Agile Phases in the SDLC
Concept and Initiation: Define project scope and initial backlog. Example: Collaborated with SNHU Travel to identify key features.
Iteration Planning: Break down user stories and plan sprints. Example: Created tasks for booking logic, UI, and payment integration.
Incremental Development: Deliver value in small, functional increments. Example: Delivered user login and travel package search features.
Review and Retrospective: Assess progress and refine processes. Example: Incorporated client feedback on search functionality.

## Slide 4: How Waterfall Differs from Agile
Waterfall Characteristics: Sequential phases with limited flexibility. Example: Requirements gathering and design completed entirely upfront. Delayed feedback loop until project completion.
Agile Characteristics: Iterative approach with continuous feedback. Example: Frequent client feedback during sprint reviews led to better alignment.

## Slide 5: Choosing the Right Approach
When to Choose Waterfall:
Fixed requirements and clear scope.
Example: Regulatory projects with little need for iteration.
When to Choose Agile:
Dynamic requirements and a need for adaptability.
Example: SNHU Travel project required mid-sprint adjustments.
Recommendation: Based on the flexibility and collaboration demonstrated, Agile is the better approach for most software projects at ChadaTech.

## Slide 6: References
Schwaber, K., & Sutherland, J. (2020). *The Scrum guide: The definitive guide to Scrum: The rules of the game*. Scrum.org. https://scrumguides.org